**Sprint 2 Report**

**“DeliverMe”**

Feb 19, 2018

Jeffrey Chan (PO)

Avery Sio (Scrum Master)

Daniel Tjandra

Brian Wan

Hasaan Javed

Justin Lau

**Actions to stop doing:**

* Coming to meetings unprepared.
  + Our members are taking other classes as priorities and so our solo work has been lacking in quality.
* Less Procrastination
  + Procrastinating puts the group behind on time and requires an unnecessary extra amount of effort in the future to catch up.

**Actions to start doing:**

* Start committing to our Github repository frequently
  + This can cut out many potential merging errors and also can be used to go back if a later version turns out to break and no solution can be found for it.

**Actions to keep doing:**

* Having constant meetings and communication
  + Will keep everyone up to date for potential problems and solutions

**Work completed/not completed:**

* Work Not Completed
  + User accounts settings page has not been made yet
  + The main page needs to have a functional way of adding posts to the database.
  + Chat system still not functional
* Work Completed
  + UI is more polished, it is easy to navigate through the website.
  + Login and Register is complete
  + Database is setup and can populate the main page with posts

**Work completion rate:**

* **Total number of user stories completed:** 0
  + **User stories completed:**
  + **User Stories not completed:**
    - (8) As a non-regular user, I want to be able to see real-time updates around me so that I can find the right “partner” for my request quickly and easily.
    - (8) As a user, I want to be able to login and access my account to set up my profile so that I can more easily communicate with my “partner.”
* **Total number of hours/days of the sprint:** 
  + Days met within sprint: 6
  + Hours: 2-5 hours/per meeting
  + Total days within sprint: 14

**Meetings**

* Time 1: Wednesday, 4:00pm - 6:00pm
* Time 2: Saturday, 1:30pm-4:30pm
* Time 3: Sunday, 1:30pm - 5:30pm
* Time 4: Wednesday, 4:00pm - 8:00pm
* Time 5: Saturday, 1:30pm-6:30pm
* Time 6: Sunday, 1:30pm-2:30pm

**Futures Meeting dates and times**


* Wednesdays 3-9PM
* Sat, Sun 2-5PM

**Scrum Times:**

Wednesdays 3PM

Saturdays 2PM

Sundays 2PM

* **Burnup Chart**