**Sprint 3 Report**

**“DeliverMe”**

March 4, 2018

Jeffrey Chan (PO)

Avery Sio

Daniel Tjandra

Brian Wan (Scrum Master 1)

Hasaan Javed (Scrum Master 2)

Justin Lau

**Actions to stop doing:**

* Coming to meetings unprepared.
  + Our members are taking other classes as priorities and so our solo work has been lacking in quality.
* Less Procrastination
  + Procrastinating puts the group behind on time and requires an unnecessary extra amount of effort in the future to catch up.

**Actions to start doing:**

* Start committing to our Github repository frequently
  + This can cut out many potential merging errors and also can be used to go back if a later version turns out to break and no solution can be found for it.
* Having more consistent communication
  + Will keep everyone up to date for potential problems and solutions

**Actions to keep doing:**

* Doing individual work outside of meetings, even when we can’t actively discuss implementation. More work needs to be done.

**Work completed/not completed:**

* Work Not Completed
  + Google Maps API functional on a local branch, not implemented on our master
  + Post connection to Maps routing is not functional
  + No wallet functionality; Venmo iFrame is currently used as a placeholder
* Work Completed
  + User accounts settings page has been made
  + The main page needs to have a functional way of adding posts to the database.
  + Chat system functional

**Work completion rate:**

* **Total number of user stories completed:** 2
  + **User stories completed:**
    - (8) As a non-regular user, I want to be able to see real-time updates around me so that I can find the right “partner” for my request quickly and easily.
    - (8) As a user, I want to be able to login and access my account to set up my profile so that I can more easily communicate with my “partner.”
  + **User Stories not completed:**
    - (5) As a buyer, I want to be able to see driver activity on a map so that I can issue a request to the nearest driver and get my items as quickly as possible.
    - (8) As a driver, I want the website to have a wallet application so that payment for my services will be ensured.
* **Total number of hours/days of the sprint:** 
  + Days met within sprint: 6
  + Hours: 2-4 hours/per meeting
  + Total days within sprint: 14

**Meetings**

* Time 1: Wednesday, 4:00pm - 8:00pm
* Time 2: Saturday, 1:30pm-3:30pm
* Time 3: Sunday, 1:30pm - 3:30pm
* Time 4: Wednesday, 4:00pm - 6:00pm
* Time 5: Saturday, 1:30pm-5:30pm
* Time 6: Sunday, 1:30pm-3:30pm

**Futures Meeting dates and times**


* Wednesdays 3-9PM
* Sat, Sun 2-5PM

**Scrum Times:**

Wednesdays 3PM

Saturdays 2PM

Sundays 2PM

* **Burnup Chart**