**Sprint 4 Report**

**“DeliverMe”**

March 16, 2018

Jeffrey Chan (PO)

Avery Sio

Daniel Tjandra

Brian Wan

Hasaan Javed

Justin Lau (Scrum Master)

**Actions to stop doing:**

* Coming to meetings unprepared.
  + Our members are taking other classes as priorities and so our solo work has been lacking in quality.

**Actions to start doing:**

**Actions to keep doing:**

* Doing individual work outside of meetings, even when we can’t actively discuss implementation. More work needs to be done.
* Start committing to our Github repository frequently
  + This can cut out many potential merging errors and also can be used to go back if a later version turns out to break and no solution can be found for it.

**Work completed/not completed:**

* Work Not Completed
  + Unit tests were not created
  + Further testing was not done
  + DeliverMe runs on mobile, but is not intuitive / appealing
* Work Completed
  + DeliverMe is compatible across desktops
  + Google Maps API functional
  + Google Maps connected to posts
  + Chat interface is fixed

**Work completion rate:**

* **Total number of user stories completed:** 1
  + **User stories completed:**
    - (5) As a buyer, I want to be able to see driver activity on a map so that I can issue a request to the nearest driver and get my items as quickly as possible.
  + **User Stories not completed:**
    - (13) As a consumer, I want the website to be reliable and tested so that I can trust my money with it.
    - (5) As a student, I want the website to be easily accessible on multiple platforms so that I can make some extra money whenever I need it.
    - (8) As a driver, I want the website to have a wallet application so that payment for my services will be ensured.
* **Total number of hours/days of the sprint:** 
  + Days met within sprint: 6
  + Hours: 4-6 hours/per meeting
  + Total days within sprint: 12

**Meetings**


* Time 1: Wednesday, 9:00pm - 3:00am
* Time 2: Saturday, 1:30pm-5:30pm
* Time 3: Sunday, 9:00pm - 3:00am
* Time 4: Tuesday, 9:00pm - 3:00am
* Time 5: Wednesday, 9:00pm - 3:00am
* Time 6: Thursday, 9:00pm - 3:00am
* Time 7: Friday, 11:00am- 5:00pm

**Scrum Times:**

Wednesdays 9PM

Saturday 1:30PM

Sundays 9PM

* **Burnup Chart**