**DeliverMe: Sprint 3 Plan**

sprint completion date: March 2, 2018

revision number: v1

revision date: Feb 19, 2018

**Goal:**

**Task:**

1. (5) As a buyer, I want to be able to see driver activity on a map so that I can issue a request to the nearest driver and get my items as quickly as possible.
2. (8) As a driver, I want the website to have a wallet application so that payment for my services will be ensured.
3. Carryover from Sprint 2:
   1. (8) As a non-regular user, I want to be able to see real-time updates around me so that I can find the right “partner” for my request quickly and easily.

**Team Members and Role:**

Daniel: Team member

Justin: Team member

Hasaan: Team member

Brian: Scrum Master

Jeffery: Product Owner

Avery: Team member

**Task Assignments:**

Daniel: U1-Django Setup Environment

Justin: U1-Bootstrap

Hasaan: U1-HTML/CSS

Brian: U1-HTML/CSS

Jeffery:U1-HTML/CSS

Avery: U1-Django Setup Environment

**Scum Board:**


<https://trello.com/b/StPvbOqY/cmps-183-scrum-board>

**Scrum Meeting:**

Wednesdays 3-7PM

Sat, Sun 1-5PM

**Burnup Chart Plan:**

**