**Sprint 1 Report**

**“DeliverMe”**

Feb 5, 2018

Jeffrey Chan (PO)

Avery Sio

Daniel Tjandra (Scrum Master)

Brian Wan

Hasaan Javed

Justin Lau

**Actions to stop doing:**

* Coming to meetings unprepared.
  + Our members are taking other classes as priorities and so our solo work has been lacking in quality.

**Actions to start doing:**

* Start committing to our Github repository frequently
  + This can cut out many potential merging errors and also can be used to go back if a later version turns out to break and no solution can be found for it.

**Actions to keep doing:**

* Having constant meetings and communication
  + Will keep everyone up to date for potential problems and solutions

**Work completed/not completed:**

* Work Not Completed
  + Have not polished the layout, it is very basic and may not completely support the API’s we plan to use.
* Work Completed
  + Finished creating a basic Django skeleton for our project.
  + Created initial templates and layout for the website.

**Work completion rate:**

* **Total number of user stories completed:** 2
  + **User stories completed:**
    - (8) As a casual user, I want an aesthetically pleasing interface so that I can easily navigate the website regardless of my computer literacy.
    - (5) As a new user, I want to be given the opportunity to view a tutorial so that I can fully utilize the application.

**Total number of hours/days of the sprint:**

* + Days met within sprint: 5
  + Hours: 2-4 hours/per meeting
  + Total days within sprint: 5


**Meetings**

* + Time 1: Wednesday, 4:00pm - 8:00pm
  + Time 2: Saturday, 1:30pm-3:30pm
  + Time 3: Sunday, 1:30pm - 3:30pm
  + Time 4: Wednesday, 4:00pm - 8:00pm
  + Time 5: Saturday, 1:30pm-3:30pm

**Futures meeting dates and times**

* + Wednesdays 2-8PM
  + Sat, Sun 2-5PM

**Burnup Chart**

****